AI Engine Strategy for PCDC Platform

Revised Guide — Incorporating Client Feedback & Actual Usage Volume

Revised Understanding of the System

Based on client feedback, the following key facts have been incorporated into this revised document:

The system will maintain a large bank of case studies and simulations — faculty select and assign from this bank rather than generating a new case every time.

Each student receives 40 assignments (cases + simulations) per semester of 5 months.

Current student base is 5,000+ — resulting in approximately 40,000 evaluations per month.

The long-term plan is to use an Internal LLM (trained progressively on the platform's data) as the primary engine.

Frontier AI (GPT-4o, Gemini, etc.) will be used during the initial phase and as a fallback when the internal model cannot provide adequate output.

This hybrid architecture is a sound and cost-effective strategy. This document outlines how it should be implemented and what the costs look like at 40,000 evaluations/month.

Actual Cost at 40,000 Evaluations per Month

Previous estimates were based on 3 evaluations per student per month. The correct figure is 40 assignments per semester = 8 evaluations per month per student × 5,000 students = 40,000 evaluations/month.

Token usage per evaluation: ~2,500 input tokens + ~700 output tokens (evaluation report card).

| AI Model | Cost per Evaluation | Monthly Cost (40,000 eval) | Annual Cost | Quality |
| --- | --- | --- | --- | --- |
| Gemini 2.0 Flash | ~₹0.04 | ~₹1,700 – ₹2,000 | ~₹20,000 – ₹24,000 | Very good |
| GPT-4o Mini | ~₹0.07 | ~₹2,800 – ₹3,200 | ~₹33,000 – ₹38,000 | Very good |
| GPT-4.1 | ~₹0.90 | ~₹36,000 – ₹40,000 | ~₹4,30,000 – ₹4,80,000 | Excellent |
| GPT-4o | ~₹1.09 | ~₹43,000 – ₹48,000 | ~₹5,15,000 – ₹5,75,000 | Excellent |
| Claude Sonnet 4.5 | ~₹1.50 | ~₹60,000 – ₹65,000 | ~₹7,20,000 – ₹7,80,000 | Excellent |

Note: Case generation calls (AI writing new cases) will be infrequent given the large case bank — this cost is negligible and not included above.

Recommended Architecture — Hybrid AI (Internal + Frontier)

This is the right long-term approach for PCDC. Here is how it works in practice:

Phase 1 — Frontier AI Primary (Initial launch)

Use Gemini 2.0 Flash or GPT-4o Mini for all evaluations from day one.

All student evaluations, rapid fire scoring, and AI coaching handled by the cloud API

Every AI interaction — question, answer, evaluation, feedback — is logged in the database

This logged data becomes the training dataset for the internal model

Monthly cost at 40,000 evaluations: ₹1,700 – ₹3,200 depending on model chosen

Timeline: Use this phase for 6–12 months to build a quality dataset

Phase 2 — Internal LLM Training

Once sufficient high-quality data is collected from Phase 1:

Fine-tune an open-source model (Qwen2.5 14B or LLaMA 3.1 70B) on the collected evaluation data

The internal model learns the platform's specific rubric style, marking patterns, and feedback format

This is called supervised fine-tuning (SFT) — the frontier AI outputs become the training labels

Minimum dataset needed: ~50,000–100,000 evaluated examples (achievable in 2–3 months at current volume)

Phase 3 — Internal LLM Primary + Frontier Fallback

The internal model handles the majority of evaluations. Frontier AI is called only when:

The internal model's confidence score is below a set threshold

A new type of case or question that the internal model hasn't seen before

Faculty or admin flags a specific evaluation for re-assessment

The internal model returns malformed or incomplete output

Expected split at maturity: 85–90% internal, 10–15% frontier API.

Cost Comparison — Full Frontier vs Hybrid Model at 40,000 Evaluations/Month

| Approach | Frontier API Calls/Month | Monthly API Cost | Annual API Cost | Infra Cost/Month |
| --- | --- | --- | --- | --- |
| 100% Frontier (Gemini Flash) | 40,000 | ₹1,700 – ₹2,000 | ₹20,000 – ₹24,000 | Nil (cloud) |
| 100% Frontier (GPT-4o Mini) | 40,000 | ₹2,800 – ₹3,200 | ₹33,000 – ₹38,000 | Nil (cloud) |
| Hybrid — 85% internal / 15% API (Gemini Flash) | 6,000 | ~₹260 – ₹300 | ~₹3,100 – ₹3,600 | Server power ~₹2,000 |
| Hybrid — 85% internal / 15% API (GPT-4o Mini) | 6,000 | ~₹420 – ₹480 | ~₹5,000 – ₹5,800 | Server power ~₹2,000 |
| 100% Internal LLM (long term) | 0 | ₹0 | ₹0 | Server power ~₹2,000 |

Server power estimate based on RTX 4060 Ti running 8–10 hours/day at ~350W total system draw.

The hybrid model reduces ongoing API costs by 85–90% once the internal LLM is trained, while maintaining quality through selective frontier fallback.

Hardware Requirement for the Internal LLM

The current server (RTX 4060 Ti 8 GB) is not sufficient to run the internal LLM at production quality. To serve 40,000 evaluations/month reliably, the following upgrade is needed:

| Component | Current | Required for Internal LLM | Cost |
| --- | --- | --- | --- |
| GPU | RTX 4060 Ti — 8 GB VRAM | RTX 4070 Ti Super — 16 GB VRAM (minimum) or RTX 4090 — 24 GB VRAM (recommended) | ₹75,000 – ₹1,80,000 |
| RAM | 32 GB DDR5 | 64 GB DDR5 | ₹8,000 – ₹12,000 |
| Operating System | Windows 11 Pro | Ubuntu Server 22.04 LTS (enables vLLM) | ₹0 |
| LLM Server | Not installed | vLLM (open source, runs fine-tuned model) | ₹0 |

Without the hardware upgrade, the internal LLM phase cannot be implemented. The frontier API phase (Phase 1) can begin immediately on the current hardware with zero changes.

Recommended path: Start Phase 1 now on current hardware → collect data → purchase upgrade when internal model is ready to deploy.

Phased Cost Roadmap

| Phase | Duration | AI Engine | Monthly Cost | What Happens |
| --- | --- | --- | --- | --- |
| Phase 1 Launch | Months 1–6 | 100% Gemini Flash (frontier) | ~₹1,700 – ₹2,000 | All evaluations via API. Data is collected and logged for training. |
| Phase 2 Training | Months 4–8 | Frontier API + fine-tuning work | ~₹1,700 – ₹2,000 | Internal model fine-tuned in parallel. Hardware upgrade purchased. |
| Phase 3 Hybrid | Month 9+ | 85% internal + 15% Gemini Flash fallback | ~₹2,500 – ₹3,000 | Internal model handles most load. API cost drops 85%. |
| Phase 4 Full Internal | Month 18+ | 95%+ internal LLM | ~₹2,000 (power only) | Near-zero AI cost. Frontier used only for edge cases. |

Phase 3 monthly cost includes ~₹2,000 server electricity + ~₹300–500 frontier API fallback calls.

Immediate Recommendation

Start with Phase 1 today. No hardware changes needed.

Integrate Gemini 2.0 Flash API — one-time code change, takes hours not days

Cost is approximately ₹1,700–₹2,000/month for all 40,000 evaluations — less than ₹0.05 per student per assignment

Every evaluation result gets logged — this is your training data for the future internal model

Plan and budget for the hardware upgrade (₹83,000–₹92,000) to be purchased in month 4–6

Begin fine-tuning the internal model once you have 50,000+ logged evaluations

Switch to hybrid model in month 9 — API costs drop from ₹2,000/month to under ₹500/month

At 40,000 evaluations/month, the full-frontier cost of ₹2,000/month is already very reasonable — less than ₹24,000/year. The hybrid model makes it even lower. There is no scenario where this AI cost is a significant burden relative to the platform's value.

Prepared for client review — August 2026  |  Revised based on client feedback