PCDC

Prestige Capability Development Centre

Missing-Feature Findings Report

Date: 29 July 2026

# 1. Executive Summary

This document captures the current QA findings and missing features across the PCDC platform (Admin, Faculty and Student portals), along with platform-wide issues affecting the AI/LLM layer, analytics, and the existing APIs. It is intended to give the development and stakeholder teams a clear, prioritized view of what is broken, what is missing, and what must be fixed first to unblock end-to-end testing.

TOP BLOCKER The full Admin -> Faculty -> Student flow cannot be tested end-to-end because the linkage between the three portals is broken. Sections cannot be created in the Admin portal, so nothing downstream (faculty assigning cases, students receiving and attempting them) can be verified. Fixing section creation and the faculty/student section linkage is the highest priority.

# 2. Platform-Wide / Cross-Cutting Issues

## 2.1 LLM / AI Layer

LLM is on the wrong provider —  it currently uses the OpenAI API, but the actual requirement is to run the LLM locally (on-premise / self-hosted). The AI integration needs to be switched over to a local model.

LLM is only ~50% reliable —  the LLM works in some places and fails in others. It needs to be made reliable and consistent across every AI-driven step (case generation, question generation, rapid-fire generation, student analysis evaluation, AI coaching dialogue, and defense/reflection scoring).

## 2.2 Reports & Analytics

Reports & Analytics based on students' answers is completely pending —  this is a major gap. Both the faculty/admin analytics views and the underlying scoring/reporting logic on student responses need to be built out. Currently there is no meaningful reporting on how students answered or performed.

## 2.3 Existing APIs

Existing APIs need verification —  beyond the specific items listed below, the currently implemented APIs are not functioning completely correctly. A full audit and regression pass across all existing endpoints (auth, admin, faculty, student, simulation/attempt, capability, notification) is required to confirm they behave as expected and to fix defects surfaced during integration testing.

# 3. Admin Portal

User creation is manual only —  There is no invite flow for onboarding users.

Bulk user import is broken —  The 'Download template' button does not work, and the import itself does not work either.

Extra roles present that aren't required —  Faculty, Mentor, and Director roles all exist. Need to confirm which roles are actually in scope and remove/hide the rest.

Needs clarity on Courses, Sections, Settings, and Notifications —  It is unclear what these modules do or how they are meant to work; behavior needs to be defined.

No admin view of faculty/student activity —  Admin cannot see (a) what case studies faculty have uploaded, (b) student details such as who attempted what, and (c) reports & analytics. The dashboard should update accordingly to reflect this data.

'Create Section' is not working —  This is the key blocker (see Top Blocker). It prevents all downstream faculty and student flows from being tested.

Assigning teacher (faculty) to students/sections is missing —  There is no working way in the Admin UI to link faculty to the sections/students they should manage.

# 4. Faculty Portal

No 'add student manually' or invite flow —  Faculty cannot manually add or invite students.

Cannot assign a case study to a class —  Because no section can be created in Admin, the rest of the faculty flow cannot be tested.

No per-student or per-group assignment —  Case assignment only supports whole-class (section) assignment; there is no option to assign to a particular student or a group of students.

Rapid-fire timer is missing —  The timed rapid-fire round has no timer.

Automatic time calculation is missing —  Reading/writing/rapid-fire timing is not auto-calculated.

No students are currently assigned to any faculty —  A consequence of the missing Admin linkage.

Rubric Builder visibility —  Once a rubric is built, it is no longer visible afterward.

# 5. Student Portal

Cannot be tested at all —  the entire student experience depends on the Admin/Faculty linkage above being fixed first. Once sections, faculty assignment, and case assignment work, the 6-step attempt flow (briefing -> analysis -> AI dialogue -> solution -> defense -> reflection) must be validated end-to-end.

# 6. Priority Summary

The table below summarizes all findings with an indicative priority. Blocker items should be addressed first as they unblock the remaining work.

| Area | Finding | Priority |
| --- | --- | --- |
| Admin | 'Create Section' not working (blocks everything) | Blocker |
| Admin | Assign faculty to sections/students missing | Blocker |
| Cross-cutting | Migrate LLM from OpenAI to local model | Blocker |
| Cross-cutting | LLM only ~50% reliable | High |
| Cross-cutting | Reports & Analytics on student answers pending | High |
| Cross-cutting | Existing APIs need full verification/regression | High |
| Admin | Bulk user import + template download broken | High |
| Admin | No invite flow for users | High |
| Admin | No admin view of faculty cases / student attempts / analytics | High |
| Faculty | No per-student / per-group case assignment | High |
| Faculty | Rubric not visible after building | High |
| Student | End-to-end flow blocked / untested | High |
| Admin | Dashboard should update to new data/views | Medium |
| Admin | Role cleanup (Faculty/Mentor/Director scope) | Medium |
| Admin | Clarity: Courses/Sections/Settings/Notifications | Medium |
| Faculty | No manual add / invite student flow | Medium |
| Faculty | Rapid-fire timer missing | Medium |
| Faculty | Automatic time calculation missing | Medium |
| Faculty | Verify case-to-class assign & students-to-faculty | Medium |

# 7. Recommended Fix Sequence

Fix Admin 'Create Section' and the faculty->section / student->section linkage (unblocks all downstream testing).

Migrate the LLM to a local model and stabilize reliability across all AI steps.

Fix bulk user import and add the invite flow.

Build admin visibility (faculty cases, student attempts) and update the dashboard.

Add faculty per-student/group assignment; fix rubric visibility; add rapid-fire timer and auto time calculation.

Build Reports & Analytics on student answers.

Run a full existing-API audit/regression pass.

Validate the complete Admin -> Faculty -> Student flow end-to-end, including the student 6-step attempt journey.

# 8. Time Estimation

| # | Area | Task | Priority | TOTAL (hrs) | Notes |
| --- | --- | --- | --- | --- | --- |
| Cross-Cutting / Platform-Wide |  |  |  |  |  |
| 1 | Cross-Cutting | Migrate LLM from OpenAI API to local model (Ollama) | Blocker | 8 | Add provider abstraction; swap all call sites: case eval, case generation, questions, rapid-fire. |
| 2 | Cross-Cutting | Fix LLM reliability (~50% working -> consistent) | High | 8 | Error handling, JSON-schema/prompt consistency, retries, timeouts, fallbacks. |
| 3 | Cross-Cutting | Reports & Analytics from student answers (currently pending) | High | 16 | Scoring aggregation, per-student/section reports, backend endpoints + frontend views + charts. |
| Admin Portal |  |  |  |  |  |
| 4 | Admin | Fix 'Create Section' (blocks entire downstream flow) | Blocker | 3 | Root-cause + fix section creation; unblocks faculty & student testing. |
| 5 | Admin | Assign faculty (teacher) to sections/students - UI + wiring | Blocker | 4 | Backend endpoints exist; build/repair UI + verify faculty_sections linkage. |
| 6 | Admin | Fix bulk user import (template download + import) | High | 3 | Fix template endpoint and CSV import parsing/validation. |
| 7 | Admin | Add user invite flow (currently manual-only) | High | 3 | Invite email + token acceptance + account activation. |
| 8 | Admin | Admin views: faculty-uploaded cases, student attempts, reports | High | 8 | New read/list screens for cases per faculty + attempt status + analytics. |
| 9 | Admin | Update admin dashboard to reflect new data/views | Medium | 3 | Rework KPI cards/widgets per new sections. |
| 10 | Admin | Role cleanup (Faculty/Mentor/Director scope confirmation) | Medium | 4 | Hide/remove roles not required after stakeholder confirmation. |
| 11 | Admin | Clarity + fixes: Courses, Sections, Settings, Notifications | Medium | 8 | Define behavior, tidy UI, wire missing bits. |
| Faculty Portal |  |  |  |  |  |
| 12 | Faculty | Assign case to a particular student or group (new capability) | High | 4 | New endpoint (per-student/group) + assignment UI; extends section-only assign. |
| 13 | Faculty | Add student manually + invite flow in faculty portal | Medium | 4 | Manual add + invite, respecting section enrollment. |
| 14 | Faculty | Rubric Builder visibility after save (nav/wiring fix) | High | 3 | Route rubric to /rubric-builder/:caseId and surface saved rubric. |
| 15 | Faculty | Rapid-fire timer (missing) | Medium | 8 | Timed round countdown, wired to rapid_fire timing fields. |
| 16 | Faculty | Automatic time calculation (missing) | Medium | 5 | Auto-compute reading/writing/rapid-fire totals from inputs. |
| 17 | Faculty | Verify case-to-class assign + students-assigned-to-faculty | Medium | 3 | Regression check once Admin section/linkage fixed. |
| Student Portal |  |  |  |  |  |
| 18 | Student | End-to-end student flow enablement + fixes | High | 35 | 6-screen attempt flow (start->analysis->AI->solution->defense->reflection) once linkage works. |
| Integration & QA |  |  |  |  |  |
| 19 | Integration | Full Admin -> Faculty -> Student integration testing |  | 12 | End-to-end scenario runs, defect fixing, regression. |
| 20 | Integration | Bug-fix / stabilization pass |  | 8 | Buffer for issues found during integration. |
|  |  | TOTAL |  | 150 |  |