Development Plan

Prestige Capability Development Centre (PCDC)

Architecture · Phases · Schema  ·  AI stubbed for now

Contents

# 1. Technology Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Next.js 15 + TypeScript + Tailwind + shadcn/ui | Proper component library, routing, role layouts |
| Data / state | TanStack Query + Zustand; react-hook-form + zod | Caching, optimistic updates, forms |
| Backend | Python + FastAPI | Async, typed, Pydantic v2 |
| ORM / migrations | SQLAlchemy 2.0 + Alembic | Versioned schema |
| Database | PostgreSQL (SQLite for local dev) | Relational, mandated |
| Auth | JWT (access+refresh), temp-password, role guard | Admin / Mentor / Student |
| AI | LLMProvider interface — static stub now | Swap real model later, no API/UI change |
| Files / Email | S3-compatible / transactional email | Uploads + invites |
| Hosting | Frontend → Vercel; Backend + DB → Render/Railway | Matches current setup |

# 2. Architecture (3 tiers)

- Client — one Next.js app, role-gated into Admin / Mentor / Student portals.

- API — FastAPI; modules: Auth & Users, Master data & Scoring config, Case studies & Launch, Assessments, Scoring & Progression engine, Reporting/Analytics, Notifications, AI orchestration.

- Data & services — PostgreSQL, file storage, email, and the AI engine (static stub).

- All AI behind one LLMProvider — the assessment flow and scoring math run end-to-end without a real model.

# 3. Database Tables (core)

| Table | Key columns | Purpose |
| --- | --- | --- |
| users | id, full_name, email, password_hash, role, status, must_reset_pw, college_id | All accounts |
| subjects | id, name, status | Master subjects |
| mentor_subjects | mentor_id, subject_id | Mentor ↔ subject (M:N) |
| student_subjects | student_id, subject_id, current_level (1–5), status | Mapping + progression |
| capabilities | id, family, name | Capability framework |
| scoring_parameters | id, name, weight, capability_id?, active | Dynamic scheme (total 100) |
| case_studies | id, title, content, file_url?, difficulty (1–5), created_by, status, launch_mode, reading_minutes, attempt_minutes, disqualify_below_pct, opens_at, closes_at | Case-study bank |
| case_study_subjects / _capabilities / _bloom | case_study_id + tag | Multi-mapping |
| questions | id, case_study_id, text, order | Faculty questions |
| case_study_assignees | case_study_id, student_id? | Assignment (null = all in subject) |
| attempts | id, case_study_id, student_id, attempt_no, times, completion_pct, total_score (0–100), status, outcome | One run |
| attempt_answers | id, attempt_id, question_id, stage, answer_text | Think-first + revised |
| rapid_fire | id, attempt_id, question, answer, order | AI Q&A (stub) |
| ai_suggestions | id, attempt_id, text | 'What's missing' (stub) |
| attempt_scores | id, attempt_id, parameter_id, score, weight | Per-parameter weighted /100 |
| capability_scores | id, student_id, capability_id, score, updated_at | Running profile (graphs) |
| feedback / notifications / ai_interaction_log | — | Remarks · alerts · audit log |

# 4. Backend API (by module)

- Auth: login, set-password, refresh, logout

- Users: mentors CRUD + invite; students import (CSV) + invite; list

- Master data: subjects CRUD; capabilities; scoring-parameters (get/put)

- Case studies: CRUD; launch; questions

- Campaigns / Reporting: campaigns; responses; attempt scorecard

- Assessment: start; answer; rapid-fire; submit

- Scoring / Progression (internal): weighted /100, completion %, outcome, level advance

- AI (stub): generate_rapid_fire / suggestions / score → canned

- Analytics: student capabilities; trend; overview

Standard {success, data/error} responses; every route role-guarded.

# 5. Frontend (properly built)

- One Next.js app; (admin) (mentor) (student) route groups; shared role-aware layout.

- Tailwind theme tokens (blue/white) + shadcn/ui; reusable: DataTable, StatCard, Stepper, FormField, ChipSelect, Badge, ScoreBar, Timer.

- JWT in httpOnly cookie; route middleware by role.

- Screens built from the finalized designs (difficulty 1–5, /100 weighted scorecards, reading+attempt reverse timer, dynamic scoring settings).

# 6. AI = static stub

LLMProvider interface: generate_rapid_fire(), suggestions(), score(). A StubProvider returns canned rapid-fire questions, canned suggestions and a deterministic score, so the full flow plus the real scoring math (weighted /100, completion %, pass/retry/lock, level advance) work end-to-end. Real Llama/Gemini swaps in as one class change.

# 7. Phases

| Phase | Build | Outcome |
| --- | --- | --- |
| 0 · Setup & architecture | Repos, CI, FastAPI+Postgres+Alembic, Next.js+shadcn, theme, JWT skeleton | Stack running, login shell |
| 1 · Auth & users | Login, temp-password, roles; invite mentors; student CSV import | Onboarding works |
| 2 · Master data | Subjects, Capabilities, dynamic Scoring Parameters | Platform configurable |
| 3 · Case studies | Authoring, 4-param mapping, questions, reading+attempt times, launch modes, disqualify threshold, launch/assign | Mentor publishes |
| 4 · Assessment loop | Briefing → reading lock → paste-blocked answer → rapid-fire (stub) → suggestions (stub) → revise → submit | Student completes attempt |
| 5 · Scoring & progression | Weighted /100, completion %, pass/retry/lock, levels 1–5, disqualification | Real marks + auto-advance |
| 6 · Reporting & analytics | Campaigns → responses → scorecards; capability profiles; strength/weakness + progress graphs | Insight |
| 7 · Notifications & dashboards | Email + in-app; role dashboards | Full feature set |
| 8 · Integration → UAT → Go-live | E2E tests, polish, UAT deploy, fixes, production | Live (28 July) |

Real AI-provider integration is a later, separate phase — the stub keeps everything shippable.

# 8. Build order — Admin panel first

The admin panel is the entry point for all data (subjects, capabilities, scoring config, mentors, students) that the Mentor and Student portals depend on. Sequence within the admin panel:

- Backend foundation (FastAPI + DB models + auth)

- Admin auth + login / set-password

- Master data (Subjects, Capabilities, Scoring Parameters)

- Mentor management + invite

- Student provisioning (CSV + invite)

- Campaigns view (read) + Admin dashboard